Team meeting logs

| Meeting/Date | Team members | Main Topics | Key Decision | Action | Status |
| --- | --- | --- | --- | --- | --- |
| 1st Meeting – Project initialization 25.08.26 | Nicolae, Alin, Pawel, Stefan and Client (Eska) | Assessment brief, project objectives, team roles and initial scope | Develop a simple password manager using VS Code, assign roles and divide responsibilities | Nicolae – PID and initial schedule, Stefan begin requirements, Alin research architecture, Pawel prepare Q&A approach | Completed |
| 2Nd Team Meeting 01.09.2026 | Nicolae, Alin, Pawel, Stefan | Teams review the functional and non-functional requirements and discuss what should be included and not on the project. Potential scope creep and the initial project risk | Core functionality was agreed by adding a master password and adding, viewing, storing, editing, and deleting stored credentials. Cloud storage and Mobile support along with web extension was excluded to keep the project manageable. | Stefan finalized the requirements while Nicolae updated the project scope and schedule. Alin: Check the technical feasibility against requirements. Pawel updates the risk register | Completed |
| 3Rd Team meeting 12.09.2026 | Nicolae, Alin, Pawel, Stefan | Designing and developing the application | Creating flowcharts and wireframe for the app using Lucid | Alin start the design and flowchart for the application Nicolae confirmed the design and the sequence of the app | Completed |
| 4Th Team meeting 15.09.2026 | Nicolae, Alin, Pawel, Stefan, Client (Eska) | Alin presented the application architecture and discussed the authentication, along with local credential storage and security. Team also review the development process against the requirements and Grant schedule and agreed by the client | The team agreed that the development should remain focused on agreed requirements rather than including unnecessary features. The proposed architecture was accepted as the basis for development | Alin finished the development and documented the technical decision. Stefan did the review against requirements while Pawel prepared test cases. Nicolae update milestone progress and Grant tracing | Completed |
| 5Th Team meeting 22.09.2026 | Nicolae, Alin, Pawel, Stefan | For this meeting, the team reviewed the final version of the application and discussed the testing results, identified problems, and the remaining risks. Progress to the final Milestone was also reviewed | Core functionality was prioritized over improvements and additional features. Resolving any defects that affect any agreed requirements before the final client review. | Pawel completed the QA records. Alin fixed identified problems and final application build, Stefan confirm the requirements coverage while Nicolae review the final application and documentation, schedule and outstanding actions | Completed |
| 6Th Team meeting 29.09.2026 | Nicolae, Alin, Pawel, Stefan, Client (Eska) | The final version of the application was presented to the client. The team demonstrated the agreed core functionality and discussed how the application addresses the original requirements and along with the project scope. Final documentation for the project was also reviewed. | Receiving the confirmation from the client that the final version reflected the agreed project scope and requirements needed. No future implementation was requested by the client, allowing the team to use this version as the final baseline for submission. | Nicolae checks the final project for submission. Alin preserve the vinal version of the application Stefan completed the final requirements review. Pawel completed the final QA records The entire team reviewed the entire documentation before submission. | Completed |